|  |  | Technical | Market | Business |
| --- | --- | --- | --- | --- |
| CONCEPT PHASE |  |  |  |  |
| Investigation |  | Technology Analysis | Market Analysis | Production Strategy Analysis |
|  | Activities | - Define concept - Demonstrate assumptions are valid - Assess barriers to production - IP needs and ownership - Estimate cost of working model | - Product value proposition - Product differentiation analysis - Competitive analysis - Distribution strategy - Pricing strategy | - Capital requirements - Overhead budget - Make vs. license analysis - Licensing analysis |
|  | SBDC Assistance | - Patent process assistance | - Access to market and industry data - Definition and size of market | - Financial analysis - Make or license analysis - SBIR application assistance |
| DEVELOPMENT PHASE |  |  |  |  |
| Feasibility |  | Technical Feasibility | Market Feasibility Study | Economic Feasibility |
|  | Activities | - Define operational requirements and performance criteria - Identify safety & environmental hazards - Produce working model - Manufacturing requirements | - Industry trends - Market size - Pricing strategies | - Financial projections – make or license - Break-even analysis - Go/no go decision |
|  | SBDC Assistance | - Patent process assistance | - Customer persona - Pricing analysis - Distribution strategy - Focus groups | - Financial projections and scenario analysis - Break-even analysis |
| Development |  | Engineering Prototype | Strategic Marketing Plan | Strategic Business Plan |
|  | Activities | - Define materials, processes, components, and manufacturing steps - Define product specifications and test criteria - Identify prototype cost | - Define competitive advantage - Define marketing objectives - Characterize target markets - Identify product features and pricing - Obtain market feedback | - Develop business plan - Develop investor pitch - Form commercialization team (design, manufacturing, marketing, management) |
|  | SBDC Assistance | - Cost analysis | - Market characterization - Pricing analysis - Focus group formation | - Business plan review & guidance - Pitch review and guidance - Financial scenario modeling |
| Introduction |  | Pre-production Prototype | Market Validation | Business Startup |
|  | Activities | - Build pre-production prototypes - Identify final materials, components, and suppliers - Finalize specifications - Determine full production costs | - Limited pre-production sales - Obtain customer feedback - Quantify volumes and capacity - Identify distribution channels and determine distribution costs | - Hire and train core personnel - Develop business policy and procedure manuals - Establish cash flow management |
|  | SBDC Support | - Job descriptions - Cost analysis | - Cost analysis | - Capacity analysis - Customer surveys and focus group formation |
| GROWTH PHASE |  |  |  |  |
| Growth |  | Production | Sales & Distribution | Business Growth |
|  | Activities | - Finalize manufacturing processes - Perform trial runs - Full scale production | - Assess customer satisfaction - Modify processes and refine features to address issues - Review channel effectiveness | - Obtain equipment and facilities - Hire and train personnel - Execute contracts - Develop company culture |
|  | SBDC Support | - Cost analysis | - Market strategies | - Strategic Management Program - Loan application support |
| Maturity |  | Production Support | Market Diversification | Business Maturity |
|  | Activities | - Refine after-market support processes and policies - Identify product and/or service roadmap and pursue opportunities - Ongoing product support | - Scan market for opportunities - Technology and market development - Allocation of innovation resources | - Strategic and tactical planning - Monitor product and market life cycles - Explore alternate management technologies |
|  | SBDC Support | - Cost analysis | - Market analysis - Economic Gardening | - Strategic Management Program - Succession Planning |